# 06 — Patch Implementation Process (Planned)

Status: This phase documents planned mitigations only. No application code was modified during the assessment report phase. Implementation is scheduled for a follow-up branch.

## 6.1 Process overview

| Step | Action |
| --- | --- |
| 1 | Branch security/hardening from main |
| 2 | Implement fixes per priority table below |
| 3 | Re-run analysis/scripts/run-all.sh |
| 4 | Update 07-before-after-comparison.md with live results |
| 5 | Capture viva screenshots |

## 6.2 Planned mitigations by vulnerability

### VULN-01 — Open proxy

| Item | Detail |
| --- | --- |
| Files | proxy.controller.ts |
| Changes | Add @UseGuards(AuthGuard); validate URL scheme https only; allowlist hosts (i.redd.it, preview.redd.it, ytimg.com, etc.); reject private IP ranges (RFC1918, 169.254.0.0/16, localhost) using ipaddr.js or similar |
| Test | 02-test-open-proxy.sh should return 401 without JWT, 403 for metadata URL |

### VULN-02 — Payment escalation

| Item | Detail |
| --- | --- |
| Files | payments.controller.ts, payments.service.ts, new stripe.webhook.controller.ts |
| Changes | Remove client-triggered tier upgrade; add POST /payments/webhook with Stripe signature verification; on payment_intent.succeeded, read metadata.planName and update tier; fulfill-subscription deprecated or requires paymentIntentId verified via Stripe API |
| Test | 03-test-payment-escalation.sh — fulfill without payment returns 403 |

### VULN-03 — create-intent

| Item | Detail |
| --- | --- |
| Changes | @UseGuards(AuthGuard) on create-intent; bind PaymentIntent metadata to userId |
| Test | Unauthenticated POST returns 401 |

### VULN-04 / VULN-05 — Internal APIs

| Item | Detail |
| --- | --- |
| Files | main.py (FastAPI middleware), colly-sidecar/cmd/router.go, Nest axios clients |
| Changes | Env INTERNAL_API_KEY; middleware checks X-Internal-Api-Key on gateway/sidecar; docker-compose: do not publish 5003/5004 to host in production profile; Nest passes key on all proxy requests |
| Tier | Remove public tier query param; gateway reads tier from Nest-injected header X-User-Tier |

### VULN-06 — Docker misconfiguration

| Item | Detail |
| --- | --- |
| Files | docker-compose.yml, .env.docker.example |
| Changes | Remove host port mappings for postgres/mongo/redis in prod overlay; enable MongoDB auth, Redis requirepass; fail startup if JWT_SECRET is default |

### VULN-07 — JWT config

| Item | Detail |
| --- | --- |
| Files | auth.module.ts, main.ts bootstrap |
| Changes | Throw if JWT_SECRET missing or equals known weak values; use configService.get('JWT_EXPIRES_IN') in signOptions |

### VULN-08 — localStorage

| Item | Detail |
| --- | --- |
| Files | useAuthStore.ts, Nest auth (httpOnly cookie option) |
| Changes | (Larger) httpOnly Secure SameSite=Strict cookie for refresh/access; or short-lived access token in memory + refresh cookie |
| Alternative (smaller) | Document CSP headers; sanitize all user-rendered content |

### VULN-09 — synchronize

| Item | Detail |
| --- | --- |
| Files | app.module.ts |
| Changes | synchronize: process.env.NODE_ENV !== 'production'; add TypeORM migrations |

### VULN-10 — HTTP hardening

| Item | Detail |
| --- | --- |
| Files | main.ts, package.json |
| Changes | app.use(helmet()); register ThrottlerModule (e.g. 100 req/min per IP on /auth) |

### VULN-11 — URL validation

| Item | Detail |
| --- | --- |
| Files | Crawl DTOs, gateway scrapling routes |
| Changes | @IsUrl(), custom validator blocking private IPs; max URL length |

### VULN-12 — Documentation

| Item | Detail |
| --- | --- |
| Files | Readme.md |
| Changes | Remove GraphQL/Passport claims; document actual JWT + REST stack |

## 6.3 Implementation checklist (future)

- VULN-02 Stripe webhook + remove unsafe fulfill

- VULN-01 Proxy allowlist + auth

- VULN-04/05 Internal API key + network isolation

- VULN-06 Docker prod profile

- VULN-03 Auth on create-intent

- VULN-07/09/10 Config and hardening

- VULN-08 Session strategy (or CSP)

- VULN-11 URL validators

- VULN-12 README update

## 6.4 Verification criteria

A patch is accepted when:

- Relevant analysis/scripts/*.sh shows expected HTTP status change

- No regression in tests/e2e-tests.sh (if Ollama available)

- Manual smoke: login → Reddit analysis → payment flow (Stripe test mode)

## 6.5 Rollback plan

- Keep Docker images tagged pre-hardening

- Feature-flag INTERNAL_API_KEY requirement during migration

- Database migrations reversible where possible